# Phased implementation plan

Version: v1.3 planning baseline

Prepared: 2026-04-23

## 1. How to use this plan

This plan is written for an implementation agent or engineering team that needs a concrete order of operations, clear dependencies, and explicit done criteria. The phases are intentionally structured to prevent the common failure mode of building an impressive-looking AI interface on top of weak ingestion, weak provenance, or weak storage discipline.

Each phase includes:

objective

why it exists

subphases

prerequisites

major implementation tasks

expected deliverables

test and verification criteria

stop/go gate

Follow the phases in order. Parallel work is allowed where noted, but do not skip the stop/go gates.

## 2. Delivery principles

Build from durable storage outward.

Make the simplest trustworthy thing work before layering intelligence.

Do not introduce multimodal extraction before the canonical parse layer is stable.

Do not introduce LLM analysis before reviewable structured extraction and strong search exist.

Every asynchronous stage must be idempotent and observable.

Every schema must be versioned.

Every model output that influences user trust must be inspectable.

## 3. Phase 0 - foundation and skeleton

### Objective

Create the repository, runtime shell, local infrastructure, configuration model, and operational guardrails required for all later work.

### Why this phase exists

Without a clean repo structure, migration story, config strategy, and worker orchestration pattern, later phases become brittle and hard to debug.

### Prerequisites

none

### Subphase 0A - repository and coding standards

Implement:

monorepo scaffold

linting and formatting

Python environment tooling

TypeScript toolchain

shared configuration package

.env strategy and secret-loading policy

migration tooling choice

API versioning baseline

JSON Schema storage location

shared domain types package if desired

Deliverables:

repo directories created

README for local development

pre-commit or equivalent tooling

CI baseline for lint plus unit tests

initial ADR file stating architecture defaults

Done criteria:

any new engineer or agent can clone and run make bootstrap or equivalent

a minimal frontend and backend health route work

DB migration tooling is wired, even if no app tables exist yet

### Subphase 0B - infrastructure bootstrap

Implement:

Docker Compose file or files

Postgres service with pg_search and pgvector

queue transport profile configuration (PGMQ default; Redis fallback only if required)

reverse proxy or direct service exposure strategy

model-serving container placeholders

persistent bind mounts pointing to the planned ZFS dataset layout

health checks and restart policies

backup / snapshot notes

Deliverables:

working docker compose up

healthy containers

persistent storage mounts

documented port map

Done criteria:

services restart cleanly

DB persists data across restart

pg_search and pgvector can be created in the database

health dashboards or logs are reachable

### Subphase 0C - database baseline

Implement:

run the SQL files in database/

confirm schema creation

create migration wrapper around the SQL baseline

add initial seed taxonomies

add DB smoke tests

Deliverables:

empty but queryable application schema

seeded folders and tags

migrations committed

Done criteria:

schema applies from scratch to a blank DB

schema can be torn down and reapplied cleanly

sample inserts across core tables work

### Subphase 0D - operational baseline

Implement:

structured logging

request correlation ids

background job status model

worker heartbeat or liveness signals

metrics placeholders

error reporting strategy that does not leak document content

Deliverables:

logs are readable

job rows update consistently

API and workers expose health

### Subphase 0E - auth and session foundation

Implement:

bootstrap admin creation flow

password credential storage using Argon2id or an equivalent strong one-way hash

DB-backed session create/current/delete routes aligned to the OpenAPI contract

secure session cookie configuration for browser use

CSRF protection for browser mutating routes

protected-route middleware conventions for document and asset routes

API token parsing stub for future automation flows

Deliverables:

working auth/session endpoints

auth smoke tests

protected API skeleton

Done criteria:

a first local admin can sign in and fetch the current session

anonymous access to protected document routes is rejected by default

session auth_method is persisted durably

bootstrap passwords can be flagged for rotation or disabled later

### Phase 0 stop/go gate

Proceed only when:

the monorepo is stable;

local infrastructure boots without manual heroics;

the DB schema applies cleanly;

job state is observable;

auth/session baseline works;

bind mounts align to the ZFS plan.

## 4. Phase 1 - ingest, original preservation, and basic browsing

### Objective

Create the minimum trustworthy filing cabinet: upload a document, preserve it immutably, show it in an inbox, and browse the source artifact.

### Why this phase exists

If the system cannot preserve originals and make them easy to browse, none of the AI layers matter.

### Prerequisites

Phase 0 complete

### Subphase 1A - object storage abstraction

Implement:

content-addressed storage interface

filesystem backend using the planned canonical, derived, and export ZFS object roots

object URI schema

SHA-256 hashing

file metadata capture

dedupe signal generation without destructive merging

Deliverables:

storage service package

object write, read, and existence functions

canonical pathing scheme

Done criteria:

original files are stored under deterministic content-based locations

files can be retrieved by asset row id

duplicate detection based on exact bytes works

### Subphase 1B - upload API and job kickoff

Implement:

authenticated multipart upload endpoint

document row creation

original asset row creation

ingest batch support for bulk uploads

initial pipeline job creation

basic validation of MIME type and size

optimistic inbox appearance

Deliverables:

POST document upload route

upload service tests

job kickoff logic

Done criteria:

a document is visible in the inbox immediately after upload

source metadata is persisted

upload requires a valid session or API token

partial failures do not leave dangling rows or files

### Subphase 1C - previews and viewer

Implement:

PDF preview generation

thumbnail creation

page image generation cache policy

document detail page with viewer

thumbnails sidebar

inbox list

document status badges

Deliverables:

working inbox page

working document detail page

page preview artifacts

Done criteria:

a user can upload and visually inspect a document end-to-end

the system clearly shows processing state

a failed preview job is visible and retryable

### Subphase 1D - manual filing baseline

Implement:

create folders

create tags

assign folder memberships

assign tags

add notes

basic metadata editing such as title and document date

Deliverables:

folder and tag UI

document edit actions

folder tree view

Done criteria:

the app already works as a manual filing cabinet before AI extraction exists

### Phase 1 stop/go gate

Proceed only when:

original bytes are preserved immutably;

upload is stable;

inbox and viewer are pleasant to use;

manual foldering and tagging work;

no data corruption occurs during retries or restarts.

## 5. Phase 2 - canonical parsing with Docling

### Objective

Introduce a durable, inspectable structural representation for each document.

### Why this phase exists

Canonical parsing is the bridge between raw files and trustworthy structured extraction. It is the layer that makes later model changes survivable.

### Prerequisites

Phase 1 complete

### Subphase 2A - Docling worker integration

Implement:

worker that consumes convert jobs

Docling conversion for PDFs and images

raw artifact persistence: JSON, markdown, optional HTML

conversion metadata capture

retry and timeout policy

explicit failure states

Deliverables:

Docling worker container

conversion orchestration service

persisted canonical artifacts

Done criteria:

a converted document always stores raw canonical artifacts or an explicit failed status

conversion is idempotent

rerunning conversion supersedes the “current” canonical artifact without losing history

### Subphase 2B - database population from canonical artifacts

Implement:

page row creation

element row creation

chunk generation strategy

table row / artifact creation

page text persistence

page geometry metadata

provenance linkage back to canonical artifact ids

Deliverables:

canonical-to-relational ingestion code

chunking logic

table extraction persistence

Done criteria:

DB rows for pages, elements, chunks, and tables match the source artifact structure closely enough for later evidence jumps

### Subphase 2C - canonical debug tooling

Implement:

debug panel in document detail view

raw Docling artifact viewer

element overlay or at least element list

chunk preview

table preview

job run history for the document

Deliverables:

internal debug tabs

QA workflow for inspecting parse outputs

Done criteria:

an engineer can inspect how the system understood a page before any schema-specific extraction happens

### Subphase 2D - parse quality heuristics

Implement:

digital-native vs scanned heuristic

OCR confidence tracking

handwriting suspicion signals

page complexity signals

parse-quality flags that can influence routing later

Deliverables:

metadata enrichment stored on document and page rows

### Phase 2 stop/go gate

Proceed only when:

canonical parse artifacts are durable;

pages, chunks, and tables are stored coherently;

the UI can expose parse internals;

parse failure is explicit and reviewable.

## 6. Phase 3 - classification, structured extraction, and review workflow

### Objective

Turn parsed documents into validated structured records with human-correctable review flows.

### Why this phase exists

This is where the application stops being merely a document browser and becomes an intelligent filing cabinet.

### Prerequisites

Phase 2 complete

### Subphase 3A - document family classification

Implement:

classification service

heuristic signals from filename, sender, parse structure, and existing entities

model-assisted classifier where helpful

persistence of family, subtype, confidence, and rationale metadata

user override flow

Deliverables:

classifier module

classification endpoint or job

UI to show and override family

Done criteria:

the majority of common document families are classified into useful buckets

misclassified documents can be corrected without breaking downstream history

### Subphase 3B - extraction contracts and validators

Implement:

JSON Schemas from contracts/schemas

Pydantic equivalents in backend code

validator service

arithmetic validation rules

missing-required-field checks

cross-field consistency checks

Deliverables:

validation package

schema registry

test fixtures per document family

Done criteria:

malformed extraction cannot be marked accepted

validation errors are structured and machine-readable

### Subphase 3C - model routing and extraction workers

Implement:

extraction orchestrator

Docling-only path where possible

Granite route for table/KVP-heavy forms

Qwen route for harder visual reasoning and handwriting

raw output capture

normalized output persistence

model metadata capture

Deliverables:

extraction jobs

model gateway abstraction

persisted extraction runs

Done criteria:

receipt, invoice, and EOB extraction run end-to-end against real samples

raw and normalized outputs are both stored

### Subphase 3D - evidence linking

Implement:

evidence object format

mapping from extracted fields to pages plus boxes, elements, table rows, source text spans, or source text excerpts

UI field-to-source highlight interactions

evidence persistence in normalized rows

Deliverables:

evidence resolver

field click-to-highlight UI

Done criteria:

a user can click a value and see where it came from

trusted extracted values have page number plus at least one concrete locator

### Subphase 3E - review queue and correction system

Implement:

review task generation

review inbox UI

accept / reject / correct actions

correction audit events

re-extraction triggers

superseding accepted values safely

Deliverables:

review queue page

field correction flow

audit log entries

Done criteria:

extraction quality is no longer opaque; it is a managed workflow

### Phase 3 stop/go gate

Proceed only when:

at least three important schemas work end-to-end;

evidence is visible;

review tasks are generated automatically;

corrections are auditable and do not overwrite history invisibly.

## 7. Phase 4 - lexical, semantic, and hybrid retrieval

### Objective

Make the corpus truly retrievable through fast, precise, and semantically helpful search.

### Why this phase exists

Users do not remember filenames and paths. Search quality is central to the product.

### Prerequisites

Phase 3 complete

### Subphase 4A - BM25 indexing with ParadeDB

Implement:

BM25 indexes from the provided SQL

search endpoints over documents and chunks

lexical snippets or highlights

relevance sort

basic facets

search result grouping

Deliverables:

search API v1

lexical search UI

result cards with snippets

Done criteria:

exact term and phrase-heavy searches are good enough to trust

query latency is acceptable on a starter corpus

### Subphase 4B - text embeddings and vector retrieval

Implement:

embedding worker

chunk embedding generation

document embedding generation where useful

pgvector storage

top-k semantic retrieval endpoint

idempotent re-embedding strategy

Deliverables:

embedding service

semantic search path

model metadata persisted with vectors

Done criteria:

concept-based retrieval works on realistic queries even when exact keywords are missing

### Subphase 4C - hybrid fusion and reranking

Implement:

candidate generation from BM25 and vector retrieval

RRF or weighted RRF implementation

optional reranking hook

final result blending

explanation of why a result matched

Deliverables:

hybrid search endpoint

fusion helper

evaluation notebook or script against a small golden set

Done criteria:

hybrid results are visibly better than either lexical or semantic alone on the chosen benchmark queries

### Subphase 4D - filters, facets, and saved searches

Implement:

filter grammar for date, amount, family, folder, tag, review status, deadline presence, relationship presence

saved search persistence

smart folders based on saved searches

facet counts

Deliverables:

advanced search UI

saved search model

smart folder surface

Done criteria:

retrieval feels like a real filing cabinet, not only an AI demo

### Phase 4 stop/go gate

Proceed only when:

lexical, semantic, and hybrid retrieval are all operational;

filters and facets are correct;

result quality has been measured on real examples.

## 8. Phase 5 - organization intelligence and related documents

### Objective

Add graph-like organization, timelines, reminders, and missing-companion-document logic.

### Why this phase exists

The product becomes much more useful when it understands that documents belong to cases, transactions, claims, or object histories.

### Prerequisites

Phase 4 complete

### Subphase 5A - relationship model and UI

Implement:

relationship creation API

relationship suggestion engine

timeline view

related-document panel

Deliverables:

relationship table fully used in app

related-document browsing flow

Done criteria:

users can navigate from invoice to receipt to warranty to service history, or from bill to EOB to payment

### Subphase 5B - entities and document-centric timelines

Implement:

basic party resolution

provider / merchant / insurer profile pages

entity-centric document listing

timeline grouping by entity and date

Deliverables:

party resolution background job or service

entity view pages

### Subphase 5C - deadlines and reminders

Implement:

due date / renewal / expiration extraction surfacing

open deadlines view

reminder heuristics

smart folders such as “warranties expiring soon” or “unmatched medical documents”

Deliverables:

deadlines page

reminder widgets

### Phase 5 stop/go gate

Proceed only when:

relationships feel useful rather than decorative;

at least a few high-value smart views exist;

users can traverse meaningful document history.

## 9. Phase 6 - visual retrieval and difficult document handling

### Objective

Improve the system’s performance on degraded scans, layout-sensitive retrieval, and handwriting-heavy material.

### Why this phase exists

Some document retrieval and understanding problems are not text-only.

### Prerequisites

Phase 4 complete

Phase 5 optional but recommended

### Subphase 6A - selective visual embedding

Implement:

policy for when to embed page visuals

page-level or crop-level visual embeddings

storage and indexing in embeddings

visual retrieval endpoint

mixed result blending

Deliverables:

visual embedding worker path

UI toggles or automatic inclusion in general search

### Subphase 6B - handwriting-specific routing

Implement:

stronger handwriting detection

Qwen-heavy route for transcription

confidence-aware review defaults

handwriting-focused UI cues

Deliverables:

handwriting pipeline variant

review-first behavior for low-confidence transcriptions

### Subphase 6C - search quality tuning for low-text pages

Implement:

indexing adjustments for sparse or noisy text

layout-sensitive retrieval options

optional multimodal reranker for difficult result sets

Deliverables:

benchmark queries targeting scans, notes, and low-text pages

### Phase 6 stop/go gate

Proceed only when:

difficult documents are no longer second-class citizens;

the app clearly marks uncertainty on handwritten or visually degraded material.

## 10. Phase 7 - optional analysis workspace

### Objective

Layer in bounded, source-cited analysis capabilities without turning the product into a chatbot-shaped interface.

### Why this phase exists

The user wants optional analytical help, but only after the filing system itself is strong.

### Prerequisites

Phase 4 complete

Phase 3 review system complete

### Subphase 7A - analysis run model

Implement:

analysis request objects

selected document scopes

analysis note storage

citation model

model metadata and prompt version persistence

Deliverables:

analysis run API

persisted analysis notes

### Subphase 7B - core analysis actions

Implement:

summarize

compare

explain

extract obligations and deadlines

tax-relevant scan

medical explanation

Deliverables:

analysis workspace UI

citation-backed result view

### Subphase 7C - safety boundaries

Implement:

explicit distinction between extracted fact and analysis opinion

analysis note does not overwrite extracted records

visible disclaimer language where uncertainty exists

user control over whether analysis is saved

Deliverables:

clean boundary between filing system and analysis layer

### Phase 7 stop/go gate

Proceed only when:

analysis outputs always cite sources;

analysis can be disabled without breaking core product behavior.

## 11. Phase 8 - security, backups, and operational hardening

### Objective

Make the system durable, supportable, and safe for everyday use.

### Why this phase exists

Sensitive document stores should not rely on “I will fix that later” security or backup plans.

### Prerequisites

core functional phases complete enough to justify hardening

### Subphase 8A - auth hardening and access audits

Implement:

passkey or WebAuthn enrollment if not already enabled

magic-link recovery and invite hardening

session timeout, rotation, and revoke-all controls

API token lifecycle management

asset authorization audits and household/ACL regression tests

Deliverables:

auth hardening settings surfaces

authorization regression coverage

hardened recovery and token flows

### Subphase 8B - backup and restore

Implement:

Postgres backup scripts or procedures

ZFS snapshot schedule

object store consistency checks

restore test procedure

export and disaster recovery notes

Deliverables:

documented restore runbook

restore test evidence

### Subphase 8C - observability and admin surfaces

Implement:

admin jobs page

failed-job retry tools

storage usage panel

model-server health panel

extraction failure statistics

Deliverables:

admin / ops UI

metrics dashboards or at least structured status endpoints

### Phase 8 stop/go gate

Proceed only when:

restore has been tested;

auth hardening matches the intended exposure model;

operational visibility is sufficient for self-hosting.

## 12. Phase 9 - benchmark corpus, regression discipline, and release candidate

### Objective

Move from “it seems to work” to “we can measure and trust it.”

### Why this phase exists

Document AI systems regress quietly unless they are evaluated against fixed corpora and gold answers.

### Prerequisites

functional features substantially complete

### Subphase 9A - golden corpus assembly

Create a representative set of documents including:

clean digital invoices

ugly scanned receipts

medical EOBs

legal notices

warranties

handwritten notes

long PDF reference documents

For each sample, preserve:

original artifact

expected classification

expected extracted key fields

search queries that should retrieve it

edge cases and known ambiguities

### Subphase 9B - automated evaluation

Implement:

field-level extraction scoring where possible

search benchmark queries with expected top-k matches

UI smoke tests

migration-from-scratch tests

restore tests

### Subphase 9C - release candidate checklist

Require:

passing migration tests

passing golden search tests

acceptable extraction metrics

successful restore rehearsal

known-issue list documented

no critical data-integrity bugs outstanding

## 13. Cross-phase workstreams

Some workstreams should exist throughout multiple phases.

### 13.1 Prompt and schema discipline

Every extraction or analysis prompt should be versioned, checked in, and associated with schema versions.

### 13.2 Evaluation discipline

As soon as the first few document families work, start building the golden corpus. Do not wait until the end.

### 13.3 UX discipline

Do not leave the UI rough until “later.” Review and search quality are strongly affected by presentation and evidence affordances.

### 13.4 Migration discipline

All schema changes should be migration-backed and rollback-considered.

### 13.5 Security discipline

Do not postpone secret handling, route protection, or backup design to the very end.

## 14. Recommended branch and work cadence for an agentic coder

One phase or subphase per pull request where possible

Keep migrations separate from heavy application changes if practical

Add or update tests in the same change set as the feature

Update ADR summary when deviating from baseline design

Keep JSON Schema contracts and backend models synchronized

## 15. Definition of done for the project’s first real usable release

The first genuinely usable release is complete when:

documents can be uploaded, stored, and browsed;

Docling canonical parsing is durable and visible;

receipt, invoice, and EOB extraction are functional with review flows;

hybrid search is good on a curated golden set;

folders, tags, smart folders, and related documents work;

backups and restore have been rehearsed;

analysis is optional, cited, and bounded.

## 16. Final instruction to the implementation agent

If schedule pressure emerges, cut breadth before cutting provenance, validation, review, or original-asset integrity. Those are the foundations that make the whole application worth using.